Sprint 2 - **SPRINT NOTES**

A-Team (B. Henderson, M. Chambers, H. Gagne)

CISS411 - Group Project

June 20, 2021

Project Overview: This project will develop an ASP.Net MVC web application for the Smith Swimming School (S3). The site allows users to sign-in and register for swimming lessons. It also allows for the administration and management of the coaches, swimmers, swim lessons, sessions and account security. There are 3 Sprints to complete the project and each sprint is 1 week.

Sprint 2 Summary: The sprint met the majority of the intended goals with a few items left in the Product backlog. Sprint 3 will finalize remaining items, perform more thorough testing, and add visual layout/style enhancements (including navigation and images).

* Estimated Total Project Story Points: 18
* Estimated Completed Sprint 1: 5
* Estimated Completed Sprint 2: 7

Product Backlog Summary

|  |  |  |  |
| --- | --- | --- | --- |
| Task # | Story/Subject | Points | Status |
| 1 | As the security administrator, I want to Add Security Roles one at a time so I can assign the appropriate features/roles to a user account. | 1 | Complete |
| 2 | As the security administrator, I want to View All Security Roles (Coach, Admin, Swimmer, Visitor) so that I will know the types of Security Roles available. | 1 | Complete |
| 3 | As the security administrator, I want to Assign a Security Role to a User so that the user can perform appropriate tasks available for the security role. | 1 | Complete |
| 4 | As the security administrator, I want to Add Lessons so that Swimming Lessons with tuition and skill levels are available for the Coach to set up new sessions. | 2 | Complete |
| 5 | As the security administrator, I want to View All Swimming Lessons so I can view them for accuracy or reporting purposes | 1 | Not Complete |
| 6 | As a User or Visitor to the S3 website, I want to Register my email and password so that I can be assigned a role to become an active participant in the S3 system (either Coach, Swimmer, or Admin). A Visitor Role can only view available classes but not register for classes. | 2 | Complete |
| 7 | As a coach I want to be able to add sessions to a lesson | 1 | Main View Only |
| 8 | As a coach I want to be able to coach a session I add | 1 | Main View Only |
| 9 | As a coach I would like to add progress report for my sessions | 1 | View & Model |
| 10 | As a coach I would like to update my profile for visitors and users to view. | 2 | Complete |
| 11 | As a coach I would like to see swimmers in my lesson | 1 | Main View Only |
| 12 | As a swimmer I should be able to sign up for a new session. | 1 | View & Modely |
| 13 | As a swimmer I should be able to view programs reports left by the coach. | 1 | Main View Only |
| 14 | As a swimmer I will need the ability to input my name, phone number, gender, and date of birth. | 2 | Complete |

Blockers: Some team members have struggled with computer crashes and/or inability to load Visual Studio project files to assist with additional tasks. However, the group tasks are on track to be completed within the time allotted. The project lead will need to pick up additional tasks to ensure remaining items are completed.